Day 1 – Project Setup

- Understand project problem statement

- Finalize basic modules and functionalities

- Create Spring Boot project

- Configure database connection

- Verify application runs successfully

- Push initial code to Git

Day 2 – Database, Entity & Repository

- Design database tables

- Create JPA Entity classes

- Create Repository interfaces using Spring Data JPA

- Add validation annotations (@NotNull, @NotBlank)

- Test basic CRUD using repository layer

Day 3 – Service Layer

- Create Service interfaces and implementations

- Write business logic

- Integrate repository with service

- Implement custom exceptions

- Add global exception handling

Day 4 – REST APIs & Swagger

- Create REST Controllers

- Define request and response DTOs

- Connect controllers with service layer

- Integrate Swagger/OpenAPI

- Test APIs using Swagger / Postman

Day 5 – Unit Testing

- Write JUnit test cases for service layer

- Cover positive and negative scenarios

- Run and verify test results

- Improve code structure and cleanliness

Day 6 – Angular Setup & Basic UI

- Create Angular project

- Setup folder structure (components, services, models)

- Implement routing

- Design basic UI screens

- Call backend APIs partially

Day 7 – Frontend Completion & Integration

- Complete Angular pages

- Integrate all required backend APIs

- Add form validations

- Test full UI → API → DB flow

Day 8 – Final Review

- Fix bugs and edge cases

- Clean code (backend & frontend)

- Prepare project for demo

- Final testing and readiness check